## Slide 1: New Mexico Indian Affairs Department CAPITAL OUTLAY & TIF GRANT MANAGEMENT TRAINING Presented by Connie Garcia, TIF/CO Administrator

## Slide 2: OVERVIEW OF TRAINING TOPICS
  Acronyms
  Capital Outlay Process
  TIF Process
  Tribal Audits
  Bond Questionnaire
  Understanding the Grant Agreement
  Appropriation Types
  Allowable Expense
  Scope of Work/Budget Form
  Notice of Obligation
  Expenditures
  Reporting
  Reversions
  Final Report
  Reauthorizations

## Slide 3: ACRONYMS
  AIPP – Art in Public Places
  BFM – Budget Formulation & Management System
  CO – Capital Outlay
  DCA – Department of Cultural Affairs
  DFA – Department of Finance and Administration
  EO – Executive Order
  GF – General Fund
  GOB – General Obligation Bond
  ICIP – Infrastructure Capital Improvement Projects
  IGA – Intergovernmental Agreement
  NOO – Notice of Obligation
  PO – Purchase Order
  RET – Reauthorization
  RFP – Request for Payment
  SOW – Scope of Work
  STB – Severance Tax Bond
  TIF – Tribal Infrastructure Fund
  TRC – TIF Review Committee
  UFC – Uniform Funding Criteria

## Slide 4: Capital Outlay Process
ICIP Submitted
Legislative Session
Capital Outlay Process Opens
Tribal Audit Submitted per EO 2013-006
Uniform Funding Criteria reviewed & signed – sent to DFA
IAD signs IGA and sent back to Grantee
Bonds Sold for CO projects (Bonds sold in June and/or December
DFA & DCA determine AIPP
If AIPP is taken there will be a new appropriation amount
IGA SOW & Budget form issued to Tribe & sent back to IAD
Bond Questionnaire/
Confirmation of Sold Bonds
Governor signs Capital Outlay & Junior Bill
Grantee starts procurement process, submits NOO to IAD
NOO & PO approved – project begins
Grantee submits Request for Payment
Project closeout – ICIP submission

## Slide 5
TIF Portal open for 30 days
Receive TIF Applications – Reviewed and Scored by TRC
IGA, SOW & Budget Form received, reviewed, executed, and sent back to Grantee
TRC presents proposed projects for funding to TIF Board
TIF Award & Resolution sent to SBOF before June 30th
TIF Budget Packet prepared
IGA SOW & Budget Form sent to Grantee
TIF Budget approved in SHARE
BFM Quarterly Reporting
NOOs issued & Pay Request
Planning for TIF Application
ICIP 5-year plan
TIF Portal Grant Application Training
TIF Portal Opens
1st Friday of February
Tribal Infrastructure Fund Process

## Slide 6: Tribal Audits
In March, IAD sends an email to Tribal Leadership & Staff requesting Tribal Audits
Once the Tribal Audit is received, it is reviewed by the CFO who fills out a Uniform Funding Criteria (UFC) form and then sends the form to DFA’s Capital Outlay Bureau
DFA receives the UFC and if everything meets the requirements of EO 2013-006 the appropriation will be placed on the list for the Bond Sale
  If there are findings on the UFC the Grantee can be placed on Special Conditions to correct its internal controls or have another fiscal agent manage the project until Grantee is off Special Conditions
It is important that Tribes complete and submit its tribal audits per EO-2013-006.
For more information, a downloadable version of EO-2013-006, can be found at Capital Outlay Bureau website: https://www.nmdfa.state.nm.us/budget-division/capital-outlay-bureau/

## Slide 7: Executive Order – 2013-006

## Slide 8: Executive Order (EO) Compliant 2013-006
EO 2013-006 requires state agencies that fund Capital Outlay Projects to review the entities’ annual audits
The review will include:
  Looking at the timelines of the audit
  The audit findings, including material weaknesses and significant deficiencies
  The auditor’s opinion
  If not a favorable audit, Grantee can be placed on Special Conditions to avoid not being funded
  Special Conditions may require monthly or quarterly financial updates from the Grantees on how internal controls are being corrected

## Slide 9: INTERGOVERNMENTAL GRANT AGREEMENT
The IGA is the agreement between IAD and the entity (Tribe).
89200 means it is STB funded
93100 means it is GF funded
Read & review the IGA thoroughly

## Slide 10: INTERGOVERNMENTAL GRANT AGREEMENT
Review IGA Language
Appropriation Language – Plan Design Construct Renovate Refurbish Install Equip Purchase
Title of Project
Reversion Date
IGA Number & Amount

## Slide 11: INTERGOVERNMENTAL GRANT AGREEMENT
The IGA will provide whether Art in Public Places (AIPP) is taken out from the appropriation
  All capital outlay appropriations for new construction or major renovation, 1% must be set aside for the acquisition of public art for that site – 1% or $200,000 maximum
  TIF construction projects do not take out AIPP

## Slide 12: APPROPRIATION TYPES
Capital Outlay
  Identified in Capital Bill (Reversion Date).
    4 year for plan, design, construction, demolish, renovate, refurnish.
    2 year for purchase (motor grader, vehicle, equipment).
  Unexpended balance reverts to back to the State’s Operative Reserve
  A request for reauthorization must be submitted through the State Legislature by January 28, 2024, before 3:00 p.m.
TIF
  Identified in the IGA.
    36 months (3 years) from the date of the execution IGA by the Cabinet Secretary for design and construction projects.
    24 months (2 years) from the date of the execution of the IGA by the Cabinet Secretary for planning projects.
  Any unexpended balance reverts to the severance tax bond fund.
  No Cost Extension must be submitted 60 days before expiration date.

## Slide 13: ALLOWABLE EXPENSE
Direct project costs are allowable expenses
Indirect project costs directly to entities are not allowed Indirect project costs include but are not limited to:
    Penalty fees, food, room rental for meeting
    Damages other than pay for work performed
    Attorney fees
    Administrative fees i.e. salaries, benefits, building rental fees, utilities, etc.
  If you are unsure, refer to the State Board of Finance Disbursement Rule: Bond Project Disbursement Rule | New Mexico Department of Finance and Administration (state.nm.us)

## Slide 14: SCOPE OF WORK
Use your preferred organization name.
Use project name on IGA
Provide a brief history of the project and explain the current status.
Provide what phase will be accomplished with the funding
List other funding sources for the project under other, in the budget worksheet. (e.g., other state fund, local funds, or federal funds)
List performance measures your organization will take to ensure the project will be done properly and timely.
Describe how your community will benefit once project is completed.
Describe the milestones of the project and time frame of when it is expected to be complete.
List the names, titles, direct phone number, and emails of those persons working directly on this project, from your organization.

## Slide 15: BUDGET FORM
Budget Form (Signed)
_Tribal Infrastructure Fund
_X Capital Outlay
DATE: 11/30/22
PROJECT #: 609-22-Z3860
NAME OF GRANTEE: Example Tribe
CLASSIFICATION: If applicable the amount total listed for the grant award in IGA should reflect the AIPP withdrawn.
TOTAL:
Identify source of other funding (include matching requirements)
Are the other funds committed? (Yes/No)
If not, when do you expect commitment?
X Grantee Signatory Authority: MUST be Signed
Project Contact Information:
Alternate Project Contact Information:
 |  |  | Attachment A |  |  | 
 |  |  | NEW MEXICO INDIAN AFFAIRS DEPARTMENT |  |  | 
_____Tribal Infrastructure Fund __X___Capital Outlay |  |  |  |  |  | 
PROJECT BUDGET |  |  |  |  |  | 
DATE: | 11/30/22 |  |  | PROJECT #: | 609-22-Z3860 | 
NAME OF GRANTEE: |  |  | Example Tribe |  |  | 
CLASSIFICATION |  |  |  | OTHER FUNDS | TOTAL | 
Administrative Expenses |  |  | Ineligible | $ - | $ - | 
Engineer Fees |  |  |  |  |  | 
Other Professional Service Fees-Identify |  |  |  |  |  | 
Inspection Fees |  |  |  |  |  | 
Property Acquisition |  |  |  |  |  | 
Construction Cost (Attach Breakdown) |  |  | $900,000.00 | $ 200,000.00 | $1,100,000.00 | 
Equipment (Purchase) |  |  |  |  |  | 
Other Costs (specify) Installation |  |  |  |  |  | 
Contingencies |  |  |  |  | $ - | 
TOTAL: |  |  | $ 900,000.00 | $ 200,000.00 | $ 1,100,000.00 | 
Identify Sources of Other Funds (Include matching requirements): |  |  | Local Tribal Funds |  |  | 
Are the other funds committed? (Yes/No) |  |  | Yes |  |  | 
If not, when do you expect commitment? |  |  |  | X Grantee Signatory Authority |  | 
Project Contact Information: |  |  |  | Alternate Project Contact Information: |  | 
Fred Yazzie |  |  |  | Mary Martinez |  | 
Phone No: 505-555-5555 |  |  |  | Alternate Phone No: (505) 555-6666 |  | 
Signed Budget Form

## Slide 16: NOTICE OF OBLIGATION (NOO)
The NOO must be completed and submitted to IAD before moving forward with projects or purchases:
  a 3rd party agreement must be executed by the parties and is in accordance with the Grantee's procurement code, the approved scope of work as defined in the IGA and with the appropriation language.
  documentation of how the third-party agreement was procured (copy of bids/quotes/proposals, copy of RFP, copy of public notice, scoring, etc.)
IAD signs NOO and forwards to IAD Procurement for PO. Once PO is approved, the NOO and PO will be sent to the Grantee.
It could take up to 3 workings days for a PO to be approved with DFA
Entities in receipt of the approved NOO may proceed with the project.

## Slide 17: NOTICE OF OBLIGATION FORM
PO or Contract Number
Vendor
Contract amount
Termination date/Reversion date
Grant Amount
Amount of NOO being requested
Amount of Previously NOOs requested
Total of all NOO requested to Date
Date of Request
Grantee Representative
Department Representative
Project Number
NOO is signed by IAD Department Rep.
Title of IAD Rep
Date of Signature

## Slide 18: Purchase Order
NOO sent to IAD Procurement.
NOO is reviewed and signed
PO is created in the SHARE system, which will generate the PO number.
DFA reviews the PO and will either approve or deny.
If approved, PO and NOO will be sent to grantee together.
If denied, IAD will reach out to the Tribe to correct the NOO
POs are check by IAD TIF/CO Administrator every morning to see if the PO is approved by DFA.

## Slide 19: NOO & PO

## Slide 20: REIMBURSEMENTS
When submitting a pay request, please ensure all supporting documentation is attached for processing.
Request for Payment Form, Invoice, Front/Back check or ACH, NOO and PO.
The Grantee shall be accountable for their receipts and disbursements relating to the Project’s funds.
Department has the right to reject a payment request if the Department determines the expenses were not permitted or does not comply with the IGA, Scope of Work, Budget or Notice of Obligation.

## Slide 22: BUDGET FORMULATION & MANAGEMENT
Budget Finance Management (BFM) is now the new web-based system for reporting and monitoring. Capital Projects Monitoring System (CPMS) is no longer utilized.
Recorded BFM Trainings can be found at: https://www.nmdfa.state.nm.us/budget-division/capital-outlay-bureau/
Tribal entities must report into BFM each quarter, per the IGAs. When logging in, use the Letter “E”. For example: EXXXXX then your password.
FY 2024 BFM Quarterly Reporting
Local Entity Reporting
July 01, 2023 - August 31, 2023
October 01, 2023 – November 30, 2023
January 01, 2024 – February 29, 2024
April 01, 2024 – May 31, 2024

## Slide 23: FINAL REPORT
Submit your Final Report to IAD by checking the “Final Report" box.
Attach a brief statement describing the completed project.
Ensure project amount and balance are correct.
Attach supporting documents with final pay request form.
Submit a Reversion Letter, if appropriation not fully expended.
Due within 20 days after the reversion date or early termination.

## Slide 24: REVERSIONS
Reversion Letter is required to close out CO/TIF projects.
Due within 20 days after the expiration date or early termination with final pay request packet.

## Slide 25: REAUTHORIZATIONS
Reauthorization requests may be submitted for appropriations made in previous years to extend the time of expenditure, change, clarify or expand the scope of the project, or to change the administering agency.

## Slide 26: REMINDERS
Funding is only available after the bonds are sold through the State Board of Finance (SBOF).
Submit your Tribal Audits.
Complete the Bond Questionnaire.
Obligate the 5% or the full amount within 6 months.
If the project is not moving forward in any significant way or at a reasonable pace, the IGA and the award may be suspended or terminated.
Please submit RFP’s timely especially during the State’s fiscal close out to avoid delay in payment for both TIF and CO RFP’s.
Any questions please contact our office.

## Slide 27: OTHER INFORMATION
HB 505 - All Capital Outlay Projects need to be obligated by June 30, 2024, for both four (4) year and two (2) year projects
If not obligated, the funds will revert to the State
Once IGA is executed, please obligate the funds

## Slide 28: THANK YOU

## Slide 29: Contact Information
Josett Monette
Deputy Cabinet Secretary/General Counsel
(505) 690-1661
Josett.Monette@iad.nm.gov
Lawrence John
TIF/Capital Outlay Administrator
Lawrence.John@iad.nm.gov
(505) 690-2997
Connie Garcia
TIF/Capital Outlay Administrator
Connie.Garcia@iad.nm.gov
(505) 490-0545
Monica Maestas
Chief Financial Officer
Monica.Maestas@iad.nm.gov
(505) 690-5694
Vanessa Gutierrez
Finance Supervisor
Vanessa.Gutierez@iad.nm.gov
(505) 469-9476
Ellia Lopez
Accountant/Auditor
Ellia.Lopez@iad.nm.gov
(505) 479-1523